Deliverable 1: Project Proposal

Cybersecurity Analytics Class Project

| Deliverable | Deliverable 1: Project Proposal | Selected Track | Intrusion Detection Systems (IDS) |
| --- | --- | --- | --- |
| Project Title | ScanShield: Detecting Network Port Scanning Using Flow-Level Traffic Analysis | Team Name | NetSentries |
| Team Members | Riya Sanjiv Pradhan & Ojas Prashant Suratkar | Submission Date | 09/13/2026 |
| Repository | https://github.com/riyap3111/ScanShield | Dataset Link | https://www.kaggle.com/datasets/sateeshkumar6289/cicids-2017-dataset |

How to use this template: Replace every bracketed prompt with project-specific content, retain the section headings and rubric tables, cite all sources, and delete instructional text before submission.

# 1. Problem Definition and Security Significance

Port scanning is usually the first move an attacker makes, probing a network to see which ports are open before deciding how to break in. If a SOC analyst can catch this step, they get a head start on an attack that hasn't happened yet instead of cleaning up after one that already has. Our system looks at network flow data and tries to tell scanning behavior apart from normal traffic, since a scan has a distinct signature (many short connections to different ports in a short window) that's hard to hide once you're looking at the numbers. 
Question: Can flow-level features alone catch port scans reliably enough to be useful, without flooding analysts with false alarms?

2. Project Scope and Success Criteria

We're building a classifier that labels individual flows as benign or scan-related and ranks the flagged ones so an analyst can review the riskiest first. We're not doing live network monitoring or automatically blocking anything, this is a detection model, not a defense system.

| Success criterion | Target or decision rule | Why it matters |
| --- | --- | --- |
| Recall on port-scan flows | ≥ 0.90 (Target) | A missed scan means losing the early warning entirely |
| False-positive rate on benign flows | ≤ 5%(Target) | Too many false alarms and analysts stop trusting the tool |

# 3. Proposed Dataset
We're using the Friday-WorkingHours-Afternoon-PortScan.pcap_ISCX.csv file from CICIDS2017 (CIC, University of New Brunswick), one day of simulated office traffic with real port-scan attacks mixed in. Each row is a flow, described by 78 features (packet counts, timing, byte rates, TCP flags). The label column marks each flow as BENIGN or PortScan. Benign traffic dominates the file, so we expect a meaningful imbalance once we check the actual split. The data needs a bit of cleanup column headers have stray leading spaces, a few columns are duplicates or constant, and some rows have infinite values from zero-duration flows. It's free to use for research and doesn't involve real user data, since it's traffic generated in a lab.

| Field | Planned value |
| --- | --- |
| Primary dataset | CICIDS2017 — Friday-Afternoon-PortScan file , https://www.kaggle.com/datasets/sateeshkumar6289/cicids-2017-dataset |
| Unit of analysis | Network flow (source/destination IP and port, protocol, plus a time window) |
| Target / anomaly | Label : BENIGN vs. PortScan (binary classification) |
| Expected class balance | Imbalanced toward benign traffic; exact ratio to be confirmed once the file is loaded and the label counts are checked |
| Split strategy | Stratified train/validation/test split (70/15/15), keeping the same benign-to-scan ratio in each part |

# 4. Proposed Technical Approach
First step is cleaning: strip whitespace from column names, drop NaN/infinite rows, remove columns that don't vary. We'll narrow the 78 features down to the ones that actually separate scans from normal traffic, probably packet count, flow duration, and flag counts, but we'll confirm with correlation analysis rather than guessing. Logistic regression gives us a baseline; Random Forest and XGBoost are our real candidates since they tend to do well on this kind of flow data and let us see which features maattered most. We'll validate with cross-validation plus a held-out test set, and judge success mainly on recall and false-positive rate rather than accuracy, since accuracy is misleading with imbalanced classes. For the demo, a simple dashboard showing flagged flows and why they got flagged.

| Stage | Planned method | Evidence to produce |
| --- | --- | --- |
| Data preparation | Clean headers, drop NaN/Inf and near-constant columns | Data-quality report + cleaning script |
| Baseline | Logistic regression on selected features | Baseline precision/recall/F1 |
| Candidate model(s) | Random Forest, XGBoost | Model comparison table |
| Evaluation | Stratified k-fold CV + held-out test | Metric tables, ROC curve, confusion matrix |

# 5. Risks, Ethics, and Responsible AI

| Risk | Likelihood / impact | Planned mitigation or test |
| --- | --- | --- |
| Legitimate scans (IT running Nmap/Nessus) look identical to attacks | Medium: internal tools can trigger the same signature. | Allowlist known internal scanner IPs where possible; flag as a known blind spot otherwise. |
| Slow scans spread over hours can dodge detection | Medium: our flow window approach won't catch a scan that's deliberately paced. | Note as a limitation; longer observation windows are a natural next step. |
| Dataset is from 2017 scanning tools have changed since | Medium: model may not generalize perfectly to today's techniques. | Call this out directly in the report rather than overstating the model's real-world readiness. |

# 6. Work Plan and Team Roles

| Task / milestone | Target date | Expected output |
| --- | --- | --- |
| Data acquisition and audit | Sep 20 | Cleaned dataset + data-quality report |
| Feature engineering and selection | Sep 27 | Reduced feature set + correlation analysis notebook |
| Baseline model + initial results | Oct 11 (Progress Report) | Baseline (logistic regression) results for Deliverable 2 |
| Candidate models (Random Forest, XGBoost) | Oct 25 | Trained models + comparison metrics |
| Model evaluation, tuning, error analysis | Nov 8 (Status Report) | Final metrics, confusion matrices, ROC curves for Deliverable 3 |
| Dashboard/demo build | Nov 22 | Working Streamlit/Power BI demo |
| Final report write-up | Dec 6 (Final Report) | Complete final report |
| Presentation prep and rehearsal | Dec 6 (Presentation) | Slide deck + rehearsed walkthrough |

References

- Sharafaldin, I., Lashkari, A. H., & Ghorbani, A. A. (2018). Toward Generating a New Intrusion Detection Dataset and Intrusion Traffic Characterization.

- Proceedings of ICISSP 2018. Canadian Institute for Cybersecurity. (n.d.).

- IDS 2017 Dataset. University of New Brunswick. https://www.unb.ca/cic/datasets/ids-2017.html.

- Scikit-learn Developers. (n.d.). Scikit-learn Documentation. https://scikit-learn.org.

# Team Contribution Statement

| Team member | Responsibilities and completed work | Evidence / artifact |
| --- | --- | --- |
| Riya Sanjiv Pradhan | Source and clean the CICIDS2017 dataset, handle feature selection and correlation analysis, will lead evaluation/tuning and the dashboard build | Data-quality report, cleaning notebook, dashboard prototype |
| Ojas Prashant Suratkar | Built the baseline model and candidate models (Random Forest, XGBoost), will lead metric comparison and model tuning | Baseline + candidate model notebooks |

We split work by pipeline stage: Riya will handle data and the demo, Ojas will handle modeling and check in weekly to review each other's progress before each deliverable.

# AI-Use Disclosure

Required: Disclose any generative-AI tools used for brainstorming, coding, editing, analysis, or slide creation. You remain responsible for the accuracy, originality, security, and reproducibility of all submitted work.

| Tool | How it was used | What the team verified or changed |
| --- | --- | --- |
| Claude (Anthropic) | Helped narrow down a project topic and think through the technical approach for detecting port scans | Checked the dataset and approach ourselves against the actual CICIDS2017 files before writing this up |

# Submission Checklist

| Check | Requirement |
| --- | --- |
| [ ] | Filename follows the required naming convention. |
| [ ] | Proposal is 2–3 pages, excluding references and appendices. |
| [ ] | All bracketed prompts and sample text have been replaced. |
| [ ] | Dataset and repository links open correctly. |
| [ ] | Every team member reviewed the final submission. |
| [ ] | Contribution statement and AI-use disclosure are complete. |

# Rubric Self-Check

| Criterion | Points | Where the evidence appears |
| --- | --- | --- |
| Problem definition and significance | 2 | PG – 1 , Section 1 |
| Dataset and scope | 2 | PG – 2 , Sections 2–3 |
| Technical approach and feasibility | 3 | PG-2, Section 4 |
| Risk and Responsible AI planning | 2 | PG- 3 , Section 5 |
| Work plan, clarity, and completeness | 1 | PG-3 , Section 6 |